# AI WeatherWise

Deliver intelligent weather forecasts and insights

Phase 4: Project Planning Phase

Phase 4 of 8

# 1. Planning Approach

The project is organised into five epics that map to the delivery stages of the backend. Each epic is broken into tasks and executed in sequence.

# 2. Epics and Tasks

| Epic | Key Tasks | Output |
| --- | --- | --- |
| Epic 1: Project Architecture | Define MVC structure, components, ER model and user flow. | Architecture & ER diagrams |
| Epic 2: Setup & Configuration | Create project folder, run npm init, install dependencies, create folder structure and .env. | Working project skeleton |
| Epic 3: Backend Development | Build index.js entry point, routes, controllers, middleware and utilities. | Running Express server |
| Epic 4: Database Configuration | Install Mongoose, create DB connection, User and Location schemas. | MongoDB integration |
| Epic 5: Project Execution | Run the server and test Register, Login, Weather and Recommendation APIs. | Tested APIs, demo videos |

# 3. Suggested Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| Brainstorming & Ideation | Problem, ideas, solution | Week 1 |
| Requirement Analysis | Software, hardware, functional needs | Week 1 |
| Project Design | Architecture, ER, MVC | Week 2 |
| Project Planning | Epics, tasks, timeline | Week 2 |
| Project Development | Setup, backend and database coding | Weeks 3–4 |
| Project Testing | API testing in Postman | Week 5 |
| Project Documentation | Report, README, GitHub upload | Week 5 |
| Project Demonstration | Demo video and presentation | Week 6 |

Note: durations are indicative and can be adjusted to your course schedule.

# 4. Tools and Resources

- Visual Studio Code, Node.js, npm, MongoDB, Postman / Thunder Client, GitHub.

- External services: OpenWeatherMap (weather data) and Google Gemini API (AI insights).

# 5. Environment Configuration Plan

PORT=5000

MONGO_URI=your_mongodb_connection_string

JWT_SECRET=your_jwt_secret

GEMINI_API_KEY=your_gemini_api_key

# 6. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Missing or invalid external API keys | Built-in fallback mode keeps the API functional. |
| Unauthorised access | JWT validation and role-based route guarding. |
| Malicious input | Request sanitisation against XSS and NoSQL injection. |
| Database connectivity failure | Server starts only after a successful MongoDB connection. |